# Larkspur Data: Response to Everlake Insurance Group

RFP reference EIG-SEC-2025-21 · Submitted 2025-10-14 · Prepared by Larkspur Data Proposals Team (proposals@larkspurdata.example) · Fictional sample document

Larkspur Data thanks you for the opportunity to respond. Our answers to each question follow, in the order of your request.

# Service

Q1. What is your uptime guarantee?

Response: We commit to 99.9% monthly uptime for production, with service credits if we miss it.

Q2. What support hours do you offer?

Response: Severity-1 incidents are handled around the clock; other requests are handled during business hours in your region through our portal and by email.

# Hosting

Q3. Can data be kept within the European Union?

Response: Yes. Customers can choose our EU region in Frankfurt (eu-central-1), and their data stays in that region.

# Delivery

Q4. Describe your implementation approach and typical timeline.

Response: A typical implementation takes 6 to 8 weeks in four phases: discovery (weeks 1-2), configuration and data connection (weeks 3-5), user acceptance testing (week 6), and go-live with two weeks of hypercare (weeks 7-8). A dedicated Larkspur implementation manager leads the project throughout.